- User Story

As a Security Analyst, I want to scan configuration files against security policies so that I can

quickly identify insecure configurations and generate a compliance report.

- Functional Requirements

The application must:

- Read configuration files (JSON and YAML initially).

- Parse them into Python objects.

- Validate them against security policies.

- Produce a compliance report.

- Log what happened during the scan.

The application should

- Support additional formats later (XML, TOML, etc.).

- Be easy to extend.

- Be easy to test.

- Be easy to maintain.

- Data Flow

User -> Select Configuration File -> FileReader -> Raw Text -> ParserFactory -> JsonParser/YamlParser -> Python Dictionary -> ConfigNormalizer -> Canonical Dictionary -> SecurityValidator -> ValidationResult -> ReportGenerator -> HTML/JSON Report

- Milestones

Sprint 1 (Foundation)

- Project structure

- Virtual environment

- Git repository

- BaseReader

- FileReader

- BaseParser

- JsonParser

- YamlParser

- ParserFactory

- Unit tests

Deliverable: Given a JSON or YAML file, the system returns a Python dictionary.

Sprint 2 (Normalization)

- ConfigNormalizer

- Field mapping

- Validation of normalized data

- Canonical schema

- Tests

Deliverable: Different source formats produce the same canonical dictionary.

Sprint 3 (Security Validation)

- Policy engine

- CIS-style rules

- PASS / FAIL / WARNING

- Rule evaluation

Sprint 4 (Reporting)

- HTML

- JSON

- CSV

- Logging

Sprint 5

- REST APIs